Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ: E-Commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my name, email, password, and confirming my password. | 2 | High | Developer |
| Sprint-1 | Registration | USN-2 | As a user, I can see validation messages if required registration fields are empty or invalid. | 1 | High | Developer |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application by entering my email and password. | 2 | High | Developer |
| Sprint-1 | Login | USN-4 | As a user, I can see an error message when invalid login credentials are entered. | 1 | High | Developer |
| Sprint-1 | Authentication | USN-5 | As a user, I can stay logged in securely using authentication tokens. | 3 | High | Developer |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view the homepage/dashboard after login. | 2 | High | Developer |
| Sprint-1 | Database | USN-7 | As a developer, I can connect the backend server to MongoDB database. | 3 | High | Developer |
| Sprint-1 | API Setup | USN-8 | As a developer, I can create basic API routes for users, products, stores, and orders. | 4 | High | Developer |
| Sprint-1 | UI Setup | USN-9 | As a developer, I can create the basic frontend layout with navigation. | 2 | Medium | Developer |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 June 2026 | 06 June 2026 | 20 | 06 June 2026 |
| Sprint-2 | 20 | 6 Days | 08 June 2026 | 13 June 2026 | 18 | 14 June 2026 |
| Sprint-3 | 20 | 6 Days | 15 June 2026 | 20 June 2026 | 19 | 21 June 2026 |
| Sprint-4 | 20 | 6 Days | 22 June 2026 | 27 June 2026 | 20 | 27 June 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Since this is a solo project, velocity represents how much work one developer completes in one sprint.

Sprint Duration = 6 days

Planned Story Points = 20

Average Velocity per day = 20 / 6

Average Velocity per day = 3.33 story points per day

Average velocity across all sprints:

Average Velocity = (20 + 18 + 19 + 20) / 4

Average Velocity = 77 / 4

Average Velocity = 19.25 story points per sprint

So, for this solo project, the average velocity is:

19.25 story points per sprint

Burndown Chart:

In the ShopEZ e-commerce application, the burndown chart is used to monitor the remaining story points during each sprint. Since this is a solo project, the chart helps the developer track whether the planned work is being completed on time.

The vertical axis represents the remaining story points, and the horizontal axis represents the sprint days. As development progresses, the remaining work should reduce gradually and reach zero by the end of the sprint.

Sprint-1 Burndown Chart Data

| Day | Ideal Remaining Story Points | Actual Remaining Story Points |
| --- | --- | --- |
| Day 0 | 20 | 20 |
| Day 1 | 16.67 | 17 |
| Day 2 | 13.34 | 14 |
| Day 3 | 10.01 | 10 |
| Day 4 | 6.68 | 7 |
| Day 5 | 3.35 | 3 |
| Day 6 | 0 | 0 |

Explanation

The ideal remaining story points show the planned progress of the sprint. The actual remaining story points show the real progress made during development.

For Sprint-1, the total work was 20 story points and the duration was 6 days. By the end of Day 6, all story points were completed. Therefore, the sprint was completed successfully within the planned time.